ASHLEY PROJECT

WREN TASK BRIEF

P1-3 — Windowed Reconnect Counter

Phase 2 Item 1 of 11  |  June 2026  |  Approved by Kane

APPROVED FOR IMPLEMENTATION — NO NOVA REVIEW REQUIRED FOR THIS ITEM

# Context

This is the first implementation task in Phase 2. P1-3 is deliberately first in the execution order because it is the smallest structural change in the backlog — a good warm-up before the DB persistence and orchestration work begins.

P1-1 (DB persistence, Option 1 approved) follows immediately after this task is complete and reviewed.

# Problem

The current reconnect termination logic uses a lifetime counter. Any session exceeding 15 reconnects is permanently terminated. A mobile user driving through patchy signal, a tunnel, or a handover zone can legitimately exhaust this limit and get kicked from a live call with no path back in.

Current behaviour to replace session.reconnectAttempts++ on every reclaimSession() if (session.reconnectAttempts > 15) → terminate call This counter never resets. Ever.

# Exact File Locations

Touch these two files only 1. lib/VoiceSessionRegistry.ts — VoiceSession interface (add reconnectTimestamps ring buffer, remove lifetime termination logic) — reclaimSession() function (replace reconnectAttempts++ with ring buffer push) 2. index.ts — wss.on('connection') handler (replace >15 lifetime guard with windowed rate check)

Do not touch any other files. Do not modify routes/voice-call.ts, deepgramStream.ts, or elevenlabsStream.ts.

# Required Changes

## 1. VoiceSession Interface — VoiceSessionRegistry.ts

Remove

reconnectAttempts: number;

Add

// P1-3: windowed reconnect tracking

reconnectTimestamps: Date[];        // ring buffer, max 20 entries

reconnectAttempts: number;          // retained for diagnostics/logging only

lastReconnectCause: 'clean_close' | 'network_drop' | 'timeout' | null;

reconnectAttempts is kept as a read-only diagnostic field. It must never be used to gate termination after this change.

## 2. Session Initialisation — create() in VoiceSessionRegistry.ts

Add to initial session object

reconnectTimestamps: [],

reconnectAttempts: 0,

lastReconnectCause: null,

## 3. reclaimSession() — VoiceSessionRegistry.ts

Replace the existing reconnectAttempts++ line with

// P1-3: push timestamp into ring buffer, cap at 20 entries

session.reconnectTimestamps.push(new Date());

if (session.reconnectTimestamps.length > 20) {

session.reconnectTimestamps.shift();

}

session.reconnectAttempts += 1; // diagnostic only

## 4. Windowed Rate Check Helper — VoiceSessionRegistry.ts

Add this helper function to the file. It is called from index.ts instead of the old >15 check.

/**

* P1-3: Returns true if session has exceeded the reconnect rate limit.

* Limit: 10 reconnects within any rolling 10-minute window.

* Grace mode: if lastReconnectCause is 'network_drop', allow +5 (limit becomes 15).

*/

export function isReconnectRateLimited(session: VoiceSession): boolean {

const windowMs = 10 * 60 * 1000; // 10 minutes

const now = Date.now();

const cutoff = now - windowMs;

const recentCount = session.reconnectTimestamps

.filter(ts => ts.getTime() > cutoff)

.length;

const limit = session.lastReconnectCause === 'network_drop' ? 15 : 10;

return recentCount >= limit;

}

## 5. Connection Handler — index.ts

Replace the existing >15 termination block

Current code to remove:

if (session.reconnectAttempts > 15) {

// ... terminate

}

Replace with:

// P1-3: windowed rate limit check

if (registry.isReconnectRateLimited(session)) {

logger.warn(

{ deviceId, sessionId: session.sessionId,

reconnectAttempts: session.reconnectAttempts,

lastCause: session.lastReconnectCause },

'Voice-call WS: reconnect rate limit exceeded — ending call',

);

try {

ws.send(JSON.stringify({

type: 'call_ended',

reason: 'reconnect_rate_limit_exceeded'

}));

} catch {}

registry.finalise(session.sessionId, 'reconnect_rate_limit_exceeded');

ws.close(1008, 'reconnect_rate_limit_exceeded');

return;

}

## 6. Reconnect Cause Detection — index.ts

The ws.on('close') handler receives a code and reason. Use the close code to set lastReconnectCause before markRecovering() is called.

ws.on('close', (code: number, reason: Buffer) => {

const closingSession = registry.findBySessionId(sessionId);

if (closingSession) {

// P1-3: detect cause from WS close code

if (code === 1000 || code === 1001) {

closingSession.lastReconnectCause = 'clean_close';

} else if (code === 1006) {

// 1006 = abnormal closure, no close frame — network drop

closingSession.lastReconnectCause = 'network_drop';

} else {

closingSession.lastReconnectCause = 'timeout';

}

registry.markRecovering(sessionId);

}

});

# What NOT To Do

- Do not add Wi-Fi vs mobile network detection — that requires device API access not available server-side. The grace mode via lastReconnectCause covers the same intent.

- Do not remove the reconnectAttempts field — it stays for diagnostics and logging.

- Do not modify the 60-second recovery window — that is P1-1 territory.

- Do not touch any file other than VoiceSessionRegistry.ts and index.ts.

# Acceptance Criteria

Wren's implementation is complete when all of the following are true:

- VoiceSession interface has reconnectTimestamps: Date[] and lastReconnectCause field

- reclaimSession() pushes to ring buffer and caps at 20 entries

- isReconnectRateLimited() exported from VoiceSessionRegistry.ts

- index.ts uses isReconnectRateLimited() instead of >15 lifetime check

- ws.on('close') sets lastReconnectCause before markRecovering()

- reason string in call_ended and ws.close() updated to 'reconnect_rate_limit_exceeded'

- TypeScript compiles with no new errors

- reconnectAttempts still increments and logs — diagnostic field preserved

# After Completion

- GitHub push required before anything else

- Send implementation output to Atlas for review

- Do not trigger EAS build until Atlas has reviewed

- P1-1 (Option 1 approved) is next in the queue

## Commitment 1 Standard

- One job per message

- Written approval before implementation — Kane has approved this task

- GitHub push before EAS build trigger

P1-3 — Kane Approved  |  Phase 2 Item 1 of 11  |  June 2026