ASHLEY PROJECT

WREN IMPLEMENTATION BRIEF

Voice Call — Phase 2 Complete Hardening

Version 2.0 (Consolidated)  |  June 2026  |  Prerequisite: Phase 1 Live on Device

# Dual Reviewer Verdicts

ATLAS — PASS ¦ Phase 2 Backlog Quality: 8.8 / 10

CODA — PASS WITH ONE ADDITIONAL P1 ITEM ¦ Backlog Quality: 9.0 / 10

Phase 1 is approved and live. This brief is the complete, consolidated implementation specification for Phase 2. Nothing here was optional — all P1 items must be completed before ATDE tool calls are connected to the voice pipeline.

# Prerequisites

- Phase 1 confirmed live on device (Build 30+)

- ATDE brief handed to Coda separately — Phase 2 and ATDE must not be merged into one build

- Commitment 1 Standard in force: three options before any code, written approval before implementation, one job per message

# Phase 2 Item Register

| # | Item | Reviewer(s) | Priority | Status |
| --- | --- | --- | --- | --- |
| P1-1 | Persistent active-call state | Atlas + Coda | BLOCKER | Not started |
| P1-2 | End-of-call summarisation | Atlas + Coda | BLOCKER | Not started |
| P1-3 | Windowed reconnect counter | Atlas + Coda | BLOCKER | Not started |
| P1-4 | Voice orchestration layer | Atlas + Coda | BLOCKER | Not started |
| P1-5 | Orchestration recovery contract | Coda | BLOCKER | Not started |
| P2-1 | Bounded idempotency sets | Coda + Atlas | Hardening | Not started |
| P2-2 | Session log caps + structured categories | Atlas | Hardening | Not started |
| P3-1 | Adaptive voice quality | Atlas | Future | Parked |
| P3-2 | Multi-device ownership policy | Atlas | Future | Parked |

# P1-1 — Persistent Active-Call State

Problem

VoiceSession lives entirely in memory. A server restart mid-call loses all session state — the call cannot be recovered and the session is gone.

Required Implementation

- Persist to DB at session creation: sessionId, deviceId, connectionGeneration, state, callStartTime

- Persist on state transition: state, currentTurnId, currentResponseId

- On server boot: query DB for sessions with state = 'recovering', reload into VoiceSessionRegistry

- Do NOT persist: audio buffers, full log arrays — these remain in memory only

Recovery Ownership Rules (Atlas addition)

- Maximum recovery window: 60 seconds from disconnect before forced DB closure

- Simultaneous reclaim: if two devices attempt recovery on the same sessionId, the first to arrive wins; second receives a 409 Conflict and must start a fresh session

- Stale generation guard: after a restart, reclaimed sessions must validate connectionGeneration against the DB value before accepting new messages

- Recovery audit: every reclaim attempt (success or failure) must be written to the session log with device ID, timestamp, and outcome

# P1-2 — End-of-Call Summarisation

Problem

Call history accumulates as individual turn rows. Long calls produce large context payloads on every turn reload. After call end there is no compressed record.

Required Implementation

- Trigger: when finalise() transitions session to 'closed' or 'failed'

- Compress last N turns into a structured summary with: topic, key decisions, tone, open items

- Write summary to Ashley's memory store with tag: call_summary

- Raw turn rows may be archived or pruned after successful summarisation

Atlas Additions

- Summary versioning: each summary gets a version number; regeneration increments the version rather than overwriting

- Critical decisions stored separately: any turn containing a confirmed action (calendar entry, reminder set, etc.) is extracted into a decisions log distinct from the conversational summary

- Confidence score on generated summaries: Ashley rates her own summary quality 0–100; low-confidence summaries are flagged for Kane review

- Regeneration support: the summarisation pipeline must be re-runnable against the raw turn archive if summariser quality improves later

Active Context Budgeting (Atlas additional risk)

End-of-call summarisation helps after calls. Active long calls still need context budgeting mid-call. Implement a token counter per turn; if context approaches the LLM window limit, summarise the oldest N turns in-flight and replace them with a mid-call checkpoint summary.

# P1-3 — Windowed Reconnect Counter

Problem

reconnectAttempts is a lifetime counter. Sessions exceeding 15 reconnects are terminated. Mobile users in poor signal areas can exhaust this limit legitimately and be permanently kicked.

Required Implementation

- Replace lifetime counter with a rolling time window

- Track last 20 reconnect timestamps in a ring buffer on the session

- Limit: no more than 10 reconnects within any rolling 10-minute window

- Lifetime total retained for diagnostics only — must not gate termination

Atlas Additions

- Track reconnect cause where detectable: clean close vs network drop vs timeout

- Different thresholds by connection type: Wi-Fi (stricter) vs mobile (more lenient)

- Grace mode: if reconnect frequency spikes and recent cause is network drop (not clean close), enter a grace period of +5 additional reconnects before termination

# P1-4 — Voice Orchestration Layer

Problem

The current handleVoiceTurn function owns the full pipeline. Once ATDE tool calls are inserted, this becomes unmanageable. Each stage needs to be independently testable, cancellable, and recoverable.

Required Pipeline Architecture

| Stage | Name | Responsibility |
| --- | --- | --- |
| 1 | Speech Input | Raw audio received from client microphone |
| 2 | Session Validation | Validate generation + state before processing |
| 3 | Context Assembly | Load memory, history, user profile |
| 4 | Tool Decision Layer | ATDE confidence scoring — ANSWER / ASK / ACT |
| 5 | Tool Execution Layer | Invoke tools with timeout + idempotency guard |
| 6 | Response Generation | LLM call with assembled context + tool results |
| 7 | TTS Generation | ElevenLabs streaming synthesis |
| 8 | Audio Delivery | Binary frame ownership protocol to client |

Design Rules

- Each stage is a discrete, independently testable function or class

- AbortController threads through all stages — any stage can abort the full turn

- Each stage has a defined timeout before falling back or erroring

- Stage results are passed forward explicitly — no shared mutable state between stages

- Stage entry and exit are logged to the orchestration log category

Additional Risks Identified by Atlas

Tool Execution Deadlock

A slow tool must never stall the voice pipeline indefinitely. Every tool call in Stage 5 must have an explicit timeout. On timeout: log TOOL_TIMEOUT, skip the tool result, continue to Response Generation with a note that the tool result was unavailable.

Tool Result Freshness

Cached tool results must carry a timestamp. Before injecting a cached result into context, validate its age against a per-tool freshness threshold. Stale results must be either refreshed or discarded, never silently used.

# P1-5 — Orchestration Recovery Contract

Problem (Coda finding — not in original backlog)

ATDE integration introduces a new failure mode: a reconnect may arrive while Ashley is mid-tool-execution. Without a defined contract, it is ambiguous whether the in-flight tool action should replay, resume, or be abandoned. Duplicate tool execution (e.g. writing a calendar entry twice) is a concrete risk.

Required Contract — Define Before ATDE Connects to Voice

Replay Rules

- Tool calls that are idempotent (read-only: search, calendar read, memory read) MAY be replayed after reconnect

- Tool calls that are non-idempotent (write: calendar create, memory write, reminder set) must NOT be replayed

Resume Rules

- If a tool call was in-flight at disconnect: check completedTurnIds — if the turnId is present, the turn completed; do not re-execute

- If the turnId is absent and the tool call was non-idempotent: abandon the tool call, complete the turn without the tool result, log TOOL_SKIPPED with reason: reconnect_during_execution

Cancellation Rules

- On reconnect, if session.currentAbortController is non-null, call abort() before reclaiming the session

- The new connection starts a clean turn — no carry-over of in-flight LLM or TTS state

Tool Idempotency Guarantees

- Every tool call must be assigned a toolCallId before execution

- toolCallId stored on the session alongside currentTurnId

- On resume check: if toolCallId is found in a completed record, return the stored result rather than re-executing

Recovery Ownership

- The orchestration layer owns recovery decisions — not the WS connection handler

- VoiceSessionRegistry exposes the reconnect event; VoiceOrchestrator decides what to do with the interrupted pipeline

# P2-1 — Bounded Idempotency Sets

processedUtteranceIds and completedTurnIds grow without bound. On a 2-hour call this is a memory leak.

- Cap both sets at a rolling 500 entries

- On overflow: evict oldest entry before inserting newest

- Implementation: replace Set<string> with a small LRU wrapper

# P2-2 — Session Log Caps + Structured Categories

The in-memory log array appends indefinitely and has no structure.

Log Cap

- Cap per-session log at 1,000 entries

- On overflow: flush oldest 200 entries to DB, continue in memory

- Provides partial audit trail if process crashes

Structured Log Categories

All log events must be tagged with one of the following categories:

| Category | Events |
| --- | --- |
| lifecycle | CALL_CREATED, CALL_RECOVERING, CALL_RECONNECTED, CALL_ENDED |
| speech | TRANSCRIPT_FINAL, SILENCE_WARNING, SILENCE_FAREWELL |
| orchestration | TURN_STARTED, CONTEXT_LOADED, LLM_STARTED, LLM_FINISHED, TTS_STARTED, TTS_FINISHED |
| tools | TOOL_DECISION, TOOL_CALLED, TOOL_RESULT, TOOL_TIMEOUT, TOOL_SKIPPED |
| recovery | RECONNECT_ATTEMPT, RECONNECT_SUCCESS, RECONNECT_FAILED, SESSION_RESTORED |
| errors | CONTEXT_FAILURE, LLM_ERROR, TTS_ERROR, TOOL_ERROR, PIPELINE_ABORT |

# P3 — Parked Items (No Action This Phase)

## P3-1 — Adaptive Voice Quality

Future: Ashley reacts to observable signal quality — reconnect frequency, Deepgram queue saturation, TTS latency. Parked until multi-device architecture is defined.

## P3-2 — Multi-Device Ownership Policy

Kane's long-term setup includes Phone, Android Auto, and Home Node. Ownership arbitration rules will become critical. Atlas recommends this becomes a dedicated subsystem rather than a patch on the session registry. Parked — no action this phase, but design must not be ignored when Android Auto work begins.

# Standing Rules — Commitment 1 Standard

- Three options before any code

- Written approval before implementation

- One job per message

- Atlas and Coda review required before any implementation proceeds

- Explicit GitHub push before any EAS build trigger

Atlas: PASS 8.8/10  |  Coda: PASS 9.0/10  |  Version 2.0 Consolidated  |  June 2026