ASHLEY PROJECT

WREN IMPLEMENTATION BRIEF

Voice Call — Phase 2 Complete Hardening

Version 4.0 (Final — Gemini Consolidated)  |  June 2026  |  Prerequisite: Phase 1 Live on Device

# Reviewer Verdicts

ATLAS — PASS ¦ Phase 2 Backlog Quality: 9.2 / 10

CODA — PASS ¦ Backlog Quality: 9.2 / 10 (Role now filled by Gemini)

GEMINI (Nova) — 6 ADDITIONAL BLOCKERS IDENTIFIED ¦ All incorporated below

Phase 1 is approved and live. This is the complete final implementation specification for Phase 2 incorporating findings from Atlas, Coda, and Gemini. Gemini's review identified six implementation-level blockers missed by previous reviewers — all are now P1 items. Nothing here is optional. All blockers must be resolved before ATDE tool calls are connected to the voice pipeline.

# Prerequisites

- Phase 1 confirmed live on device (Build 30+)

- ATDE brief handled separately — Phase 2 and ATDE must not be merged into one build

- Commitment 1 Standard in force: three options before any code, written approval before implementation, one job per message

# Phase 2 Item Register

| # | Item | Reviewer(s) | Priority | Status |
| --- | --- | --- | --- | --- |
| P1-1 | Persistent active-call state | Atlas + Coda | BLOCKER | Not started |
| P1-2 | End-of-call summarisation | Atlas + Coda | BLOCKER | Not started |
| P1-3 | Windowed reconnect counter | Atlas + Coda | BLOCKER | Not started |
| P1-4 | Voice orchestration layer | Atlas + Coda | BLOCKER | Not started |
| P1-5 | Orchestration recovery contract | Coda | BLOCKER | Not started |
| G-1 | DB write lag / registry drift under rapid interrupts | Gemini | BLOCKER | Not started |
| G-2 | Mid-call token budgeting blocks voice stream | Gemini | BLOCKER | Not started |
| G-3 | AbortController leaves Tool Ledger stuck in pending | Gemini | BLOCKER | Not started |
| G-4 | Reconnect storms exhaust log + DB I/O (OOM risk) | Gemini | BLOCKER | Not started |
| G-5 | Timer GC leak on closed sessions | Gemini | BLOCKER | Not started |
| G-6 | Map mutation across async boundaries | Gemini | BLOCKER | Not started |
| H-1 | Session lease ownership | Atlas | Hardening | Not started |
| H-2 | Tool compensation ledger | Atlas | Hardening | Not started |
| H-3 | Orchestrator state machine | Atlas | Hardening | Not started |
| H-4 | Summary verification | Atlas | Hardening | Not started |
| P2-1 | Bounded idempotency sets | Coda + Atlas | Hardening | Not started |
| P2-2 | Session log caps + structured categories | Atlas | Hardening | Not started |
| P3-1 | Adaptive voice quality | Atlas | Future | Parked |
| P3-2 | Multi-device ownership policy | Atlas | Future | Parked |

# P1-1 — Persistent Active-Call State

Problem

VoiceSession lives entirely in memory. A server restart mid-call loses all session state — the call cannot be recovered and the session is gone.

Required Implementation

- Persist to DB at session creation: sessionId, deviceId, connectionGeneration, state, callStartTime

- Persist on state transition: state, currentTurnId, currentResponseId

- On server boot: query DB for sessions with state = 'recovering', reload into VoiceSessionRegistry

- Do NOT persist: audio buffers, full log arrays — these remain in memory only

Recovery Ownership Rules (Atlas addition)

- Maximum recovery window: 60 seconds from disconnect before forced DB closure

- Simultaneous reclaim: if two devices attempt recovery on the same sessionId, the first to arrive wins; second receives a 409 Conflict and must start a fresh session

- Stale generation guard: after a restart, reclaimed sessions must validate connectionGeneration against the DB value before accepting new messages

- Recovery audit: every reclaim attempt (success or failure) must be written to the session log with device ID, timestamp, and outcome

# P1-2 — End-of-Call Summarisation

Problem

Call history accumulates as individual turn rows. Long calls produce large context payloads on every turn reload. After call end there is no compressed record.

Required Implementation

- Trigger: when finalise() transitions session to 'closed' or 'failed'

- Compress last N turns into a structured summary with: topic, key decisions, tone, open items

- Write summary to Ashley's memory store with tag: call_summary

- Raw turn rows may be archived or pruned after successful summarisation

Atlas Additions

- Summary versioning: each summary gets a version number; regeneration increments the version rather than overwriting

- Critical decisions stored separately: any turn containing a confirmed action (calendar entry, reminder set, etc.) is extracted into a decisions log distinct from the conversational summary

- Confidence score on generated summaries: Ashley rates her own summary quality 0–100; low-confidence summaries are flagged for Kane review

- Regeneration support: the summarisation pipeline must be re-runnable against the raw turn archive if summariser quality improves later

Active Context Budgeting (Atlas additional risk)

End-of-call summarisation helps after calls. Active long calls still need context budgeting mid-call. Implement a token counter per turn; if context approaches the LLM window limit, summarise the oldest N turns in-flight and replace them with a mid-call checkpoint summary.

# P1-3 — Windowed Reconnect Counter

Problem

reconnectAttempts is a lifetime counter. Sessions exceeding 15 reconnects are terminated. Mobile users in poor signal areas can exhaust this limit legitimately and be permanently kicked.

Required Implementation

- Replace lifetime counter with a rolling time window

- Track last 20 reconnect timestamps in a ring buffer on the session

- Limit: no more than 10 reconnects within any rolling 10-minute window

- Lifetime total retained for diagnostics only — must not gate termination

Atlas Additions

- Track reconnect cause where detectable: clean close vs network drop vs timeout

- Different thresholds by connection type: Wi-Fi (stricter) vs mobile (more lenient)

- Grace mode: if reconnect frequency spikes and recent cause is network drop (not clean close), enter a grace period of +5 additional reconnects before termination

# P1-4 — Voice Orchestration Layer

Problem

The current handleVoiceTurn function owns the full pipeline. Once ATDE tool calls are inserted, this becomes unmanageable. Each stage needs to be independently testable, cancellable, and recoverable.

Required Pipeline Architecture

| Stage | Name | Responsibility |
| --- | --- | --- |
| 1 | Speech Input | Raw audio received from client microphone |
| 2 | Session Validation | Validate generation + state before processing |
| 3 | Context Assembly | Load memory, history, user profile |
| 4 | Tool Decision Layer | ATDE confidence scoring — ANSWER / ASK / ACT |
| 5 | Tool Execution Layer | Invoke tools with timeout + idempotency guard |
| 6 | Response Generation | LLM call with assembled context + tool results |
| 7 | TTS Generation | ElevenLabs streaming synthesis |
| 8 | Audio Delivery | Binary frame ownership protocol to client |

Design Rules

- Each stage is a discrete, independently testable function or class

- AbortController threads through all stages — any stage can abort the full turn

- Each stage has a defined timeout before falling back or erroring

- Stage results are passed forward explicitly — no shared mutable state between stages

- Stage entry and exit are logged to the orchestration log category

Additional Risks Identified by Atlas

Tool Execution Deadlock

A slow tool must never stall the voice pipeline indefinitely. Every tool call in Stage 5 must have an explicit timeout. On timeout: log TOOL_TIMEOUT, skip the tool result, continue to Response Generation with a note that the tool result was unavailable.

Tool Result Freshness

Cached tool results must carry a timestamp. Before injecting a cached result into context, validate its age against a per-tool freshness threshold. Stale results must be either refreshed or discarded, never silently used.

# P1-5 — Orchestration Recovery Contract

Problem (Coda finding — not in original backlog)

ATDE integration introduces a new failure mode: a reconnect may arrive while Ashley is mid-tool-execution. Without a defined contract, it is ambiguous whether the in-flight tool action should replay, resume, or be abandoned. Duplicate tool execution (e.g. writing a calendar entry twice) is a concrete risk.

Required Contract — Define Before ATDE Connects to Voice

Replay Rules

- Tool calls that are idempotent (read-only: search, calendar read, memory read) MAY be replayed after reconnect

- Tool calls that are non-idempotent (write: calendar create, memory write, reminder set) must NOT be replayed

Resume Rules

- If a tool call was in-flight at disconnect: check completedTurnIds — if the turnId is present, the turn completed; do not re-execute

- If the turnId is absent and the tool call was non-idempotent: abandon the tool call, complete the turn without the tool result, log TOOL_SKIPPED with reason: reconnect_during_execution

Cancellation Rules

- On reconnect, if session.currentAbortController is non-null, call abort() before reclaiming the session

- The new connection starts a clean turn — no carry-over of in-flight LLM or TTS state

Tool Idempotency Guarantees

- Every tool call must be assigned a toolCallId before execution

- toolCallId stored on the session alongside currentTurnId

- On resume check: if toolCallId is found in a completed record, return the stored result rather than re-executing

Recovery Ownership

- The orchestration layer owns recovery decisions — not the WS connection handler

- VoiceSessionRegistry exposes the reconnect event; VoiceOrchestrator decides what to do with the interrupted pipeline

# P2-1 — Bounded Idempotency Sets

processedUtteranceIds and completedTurnIds grow without bound. On a 2-hour call this is a memory leak.

- Cap both sets at a rolling 500 entries

- On overflow: evict oldest entry before inserting newest

- Implementation: replace Set<string> with a small LRU wrapper

# P2-2 — Session Log Caps + Structured Categories

The in-memory log array appends indefinitely and has no structure.

Log Cap

- Cap per-session log at 1,000 entries

- On overflow: flush oldest 200 entries to DB, continue in memory

- Provides partial audit trail if process crashes

Structured Log Categories

All log events must be tagged with one of the following categories:

| Category | Events |
| --- | --- |
| lifecycle | CALL_CREATED, CALL_RECOVERING, CALL_RECONNECTED, CALL_ENDED |
| speech | TRANSCRIPT_FINAL, SILENCE_WARNING, SILENCE_FAREWELL |
| orchestration | TURN_STARTED, CONTEXT_LOADED, LLM_STARTED, LLM_FINISHED, TTS_STARTED, TTS_FINISHED |
| tools | TOOL_DECISION, TOOL_CALLED, TOOL_RESULT, TOOL_TIMEOUT, TOOL_SKIPPED |
| recovery | RECONNECT_ATTEMPT, RECONNECT_SUCCESS, RECONNECT_FAILED, SESSION_RESTORED |
| errors | CONTEXT_FAILURE, LLM_ERROR, TTS_ERROR, TOOL_ERROR, PIPELINE_ABORT |

# Gemini Findings — Implementation-Level Blockers

The following six items were identified by Gemini (Nova) during technical implementation review. These are code-level issues that architecture review did not surface. All are classified as P1 blockers. Code interfaces and fixes are provided for Wren.

## G-1 — DB Write Lag / Registry Drift Under Rapid Interrupts

Problem: P1-1 mandates persisting session state on every transition. Under rapid speech/interrupt sequences, async DB writes will queue while VoiceSessionRegistry (in-memory) continues updating. A crash mid-queue means the recovered session resumes from a stale DB snapshot — not the actual last state.

Fix: Implement a per-session write queue that chains promises so DB writes land in order, preventing in-memory state from diverging from persisted state.

// lib/types/session.ts

export interface IDBSessionStateUpdate {

sessionId: string;

state: VoiceSessionState;

currentTurnId: string | null;

currentResponseId: string | null;

updatedAt: Date;

}

export class PersistentSessionStateGuard {

private static writePromises: Map<string, Promise<void>> = new Map();

static async queueUpdate(update: IDBSessionStateUpdate, db: any): Promise<void> {

const existing = this.writePromises.get(update.sessionId) || Promise.resolve();

const next = existing.then(() => db.update(update)).catch(console.error);

this.writePromises.set(update.sessionId, next);

}

}

## G-2 — Mid-Call Token Budgeting Will Block the Voice Stream

Problem: P1-2 specifies mid-call checkpoint summarisation when approaching the LLM context limit. No interface is defined for how this runs without blocking incoming audio. Triggering synchronous summarisation inside handleVoiceTurn will spike latency on a live call.

Fix: Define a non-blocking ITokenBudgetMonitor interface. Token tracking runs asynchronously alongside the turn pipeline — it never blocks audio processing.

// lib/types/summarization.ts

export interface IContextBudgetConfig {

maxContextTokens: number;

triggerThresholdPercentage: number; // e.g. 80

}

export interface ITokenBudgetMonitor {

trackTurnTokens(sessionId: string, text: string, dir: 'user'|'assistant'): Promise<number>;

shouldTriggerCheckpoint(sessionId: string): Promise<boolean>;

generateInlineCheckpoint(sessionId: string): Promise<IMidCallCheckpoint>;

}

## G-3 — AbortController Leaves Tool Compensation Ledger Stuck in 'pending'

Problem: P1-5 specifies calling abort() on reconnect. If a tool call is in-flight when abort fires, the tool process dies but the Tool Compensation Ledger entry (H-2) never gets updated — it stays 'pending' permanently. On next recovery the state machine cannot determine whether the tool ran or not.

Fix: handleOrchestrationAbortCascade must explicitly mark the ledger entry 'aborted' and write to DB immediately on abort, before the session is reclaimed.

export async function handleOrchestrationAbortCascade(

session: VoiceSession, ledger: Map<string, IToolLedgerEntry>, db: any

): Promise<void> {

if (session.currentAbortController) {

session.currentAbortController.abort();

if (session.currentToolCallId) {

const entry = ledger.get(session.currentToolCallId);

if (entry?.executionState === 'pending') {

entry.executionState = 'aborted';

await db.table('tool_compensation_ledger')

.update({ execution_state: 'aborted', completion_timestamp: new Date() })

.where('tool_call_id', session.currentToolCallId);

} } } }

## G-4 — Reconnect Storms Exhaust Log + DB I/O (OOM Risk)

Problem: P1-3 windowed reconnect tracking combined with P2-2 log flushing creates a cascade under poor mobile signal. Rapid disconnects fire waves of log entries and DB flush operations simultaneously, outpacing DB I/O and filling the Node heap. Process crashes with OOM.

Fix: BoundedStructuredLogger with an isFlushing guard prevents concurrent flush operations from stacking up.

export class BoundedStructuredLogger {

private logs: ILogEntry[] = [];

private isFlushing = false;

public async log(category: LogCategory, message: string): Promise<void> {

this.logs.push({ timestamp: new Date(), category, message });

if (this.logs.length >= 1000 && !this.isFlushing) await this.flushToDB();

}

private async flushToDB(): Promise<void> {

this.isFlushing = true;

const batch = this.logs.splice(0, 200);

try { await this.db.table('session_logs').insert(batch); }

catch { this.logs.unshift(...batch); }

finally { this.isFlushing = false; }

}

}

## G-5 — Timer GC Leak on Closed Sessions

Problem: Silence lifecycle timers (30s/60s/90s) and the 60s recovery window use setTimeout. When a session closes or fails, active timers retain closure references to the VoiceSession object. Node.js cannot garbage collect it. Silent memory leak — will eventually degrade and crash the server.

Fix: VoiceSessionLeaseManager tracks all timers per session and clears them all on finalise(). Every setTimeout in the codebase must register through this manager.

export class VoiceSessionLeaseManager {

private timers: Map<string, NodeJS.Timeout[]> = new Map();

register(sessionId: string, timer: NodeJS.Timeout): void {

const t = this.timers.get(sessionId) || [];

t.push(timer); this.timers.set(sessionId, t);

}

clearAll(sessionId: string): void {

this.timers.get(sessionId)?.forEach(clearTimeout);

this.timers.delete(sessionId);

}

}

## G-6 — Map Mutation Across Async Boundaries

Problem: VoiceSessionRegistry uses JavaScript Map structures. When code awaits a slow async operation (DB write, tool call), another incoming connection step may mutate or replace the session in the Map. The original execution path then operates on a detached stale object reference — silent state corruption with no error thrown.

Fix: safeExecuteTurnStep validates that connectionGeneration has not changed after every await. If generation has changed, the execution context is stale and must be abandoned.

async safeExecuteTurnStep(sessionId: string, op: () => Promise<any>): Promise<void> {

const initial = this.sessionsBySessionId.get(sessionId);

if (!initial) throw new Error('Session lost before execution');

await op();

const current = this.sessionsBySessionId.get(sessionId);

if (!current) throw new Error('[CONCURRENCY] Session lost during async pause');

if (initial.connectionGeneration !== current.connectionGeneration)

throw new Error('[STALE_GEN] Newer connection overtook execution context');

}

## Gemini's Recommended Option for P1-1 Execution

Per Commitment 1 Standard, three options were provided:

- Option 1 (Recommended): In-memory cache + async SQLite mirror via PersistentSessionStateGuard write queue. Fast reads, ordered writes, crash-safe.

- Option 2: Strict write-through — no in-memory update until DB confirms. Resilient but adds DB latency to every turn state change on a live voice call. Not recommended.

- Option 3: Redis/key-value local store. Complete decoupling from process memory but adds infrastructure complexity unnecessary for a single-device setup. Not recommended.

The following items were added by Atlas during Phase 2 review. They are not P1 blockers but must be implemented before Phase 2 is considered complete. Wren to implement after P2-2.

## H-1 — Session Lease Ownership

During the recovery window, a competing reconnect from a second device could claim the session before the original device returns. A renewable session lease prevents split-brain ownership.

- On session creation, issue a short-lived lease token alongside the sessionId

- On reconnect, the device must present both sessionId and the most recent lease token

- If lease token mismatches: reject as a new session, do not reclaim the existing one

- Lease is renewed on each successful turn completion

- Lease expiry aligns with the 60-second recovery window — no separate timer needed

## H-2 — Tool Compensation Ledger

For non-idempotent tool calls, a record must survive process crashes so forensic recovery is possible. This is distinct from the in-memory completedTurnIds set.

- On every non-idempotent tool call: write a ledger entry to the DB before execution begins

- Ledger entry fields: toolCallId, turnId, sessionId, tool name, execution state (pending / completed / failed), completion timestamp, result hash

- On completion: update ledger entry state to 'completed' with timestamp and result hash

- On crash recovery: query ledger for 'pending' entries belonging to recovered sessions — these are candidates for the resume/abandon decision in P1-5

- Ledger is append-only; entries are never deleted during the call lifecycle

## H-3 — Orchestrator State Machine

The VoiceOrchestrator must enforce explicit allowed stage transitions. Invalid transitions must be rejected rather than silently ignored.

- Allowed transitions: IDLE → PROCESSING → TOOL_EXECUTION → LLM → TTS → COMPLETE

- From any state: → ABORTED (on AbortController signal)

- From any state: → FAILED (on unrecoverable error)

- COMPLETE and ABORTED and FAILED → IDLE (ready for next turn)

- Any attempt to transition outside the allowed map: log as PIPELINE_ABORT with reason invalid_transition, abort the turn

- Current state must be stored on the session and included in orchestration log entries

## H-4 — Summary Verification

Generated summaries must pass a lightweight validation pass before being written to Ashley's memory store. Low-quality summaries cause silent degradation of future call context.

- After generation, run a structured check against the summary output:

- Missing decisions check: if the raw turns contain confirmed actions (calendar, reminder, etc.) but the summary decisions log is empty — flag as LOW_CONFIDENCE

- Missing open items check: if the final turn contains unresolved questions or requests but open_items is empty — flag as LOW_CONFIDENCE

- Confidence score threshold: summaries scoring below 60 are flagged for Kane review before being committed to memory

- Flagged summaries are written with status: pending_review rather than committed

- Kane can approve, edit, or regenerate from the raw turn archive

# Recovery Chaos Testing — Required Before Phase 2 Sign-Off

Atlas requires the following scenarios to be tested and documented before Phase 2 is considered complete. All tests must pass before ATDE is connected to the voice pipeline.

## Test Scenarios

- Restart during TTS: process killed while ElevenLabs is streaming audio to the client. Verify: session enters recovering state, client reconnects cleanly, no duplicate TTS output on resume

- Restart during tool execution: process killed mid-tool-call (Stage 5). Verify: Tool Compensation Ledger has a 'pending' entry, resume decision follows P1-5 contract, non-idempotent tool is NOT re-executed

- Restart during summarisation: process killed after finalise() triggers but before summary is written. Verify: on next boot, incomplete summary is detected, regeneration runs against raw turn archive

- Reconnect storm: simulate 12 rapid reconnects within 2 minutes from the same device. Verify: windowed counter (P1-3) governs correctly, grace mode activates if cause is network drop, session is not terminated prematurely

- Duplicate reclaim attempt: two simultaneous reconnect requests for the same sessionId arrive within milliseconds. Verify: first wins (session reclaimed), second receives 409 Conflict and starts a fresh session, no state corruption

## Pass Criteria

- All five scenarios pass without state corruption

- Tool Compensation Ledger correctly reflects execution state in all crash scenarios

- No duplicate non-idempotent tool executions across any test run

- Session log entries are written for all recovery events with correct categories

- Kane review required on any test that produces an unexpected outcome before proceeding

# V3 Flag — Tool Execution Ledger (Parked)

Noted by Coda during Phase 2 review. Not a Phase 2 blocker. Recorded here so it is not lost.

Current Phase 2 design tracks toolCallId per turn. This is sufficient for single-tool turns. When Ashley V3 introduces multiple tool calls within a single turn, recovery semantics will become too tightly coupled to turn recovery. At that point, the Tool Compensation Ledger (H-2) should be evolved into a fully dedicated Tool Execution Ledger with its own ownership, replay decisions, and idempotency tracking independent of the turn lifecycle.

# P3 — Parked Items (No Action This Phase)

## P3-1 — Adaptive Voice Quality

Future: Ashley reacts to observable signal quality — reconnect frequency, Deepgram queue saturation, TTS latency. Parked until multi-device architecture is defined.

## P3-2 — Multi-Device Ownership Policy

Kane's long-term setup includes Phone, Android Auto, and Home Node. Ownership arbitration rules will become critical. Atlas recommends this becomes a dedicated subsystem rather than a patch on the session registry. Parked — no action this phase, but design must not be ignored when Android Auto work begins.

# Standing Rules — Commitment 1 Standard

- Three options before any code

- Written approval before implementation

- One job per message

- Atlas review required before any implementation proceeds

- Explicit GitHub push before any EAS build trigger

Atlas: PASS 9.2/10  |  Coda: PASS 9.2/10  |  Gemini: 6 Blockers Found & Resolved  |  Version 4.0 Final  |  June 2026